PHASE 2 RUN SHEET

Prospect Detail View

Vantage — a Prospecting Relationship Manager

SOURCE OF TRUTH

The authoritative copy is ai/phases/phase-2-RUNSHEET.md in the repo.

This Word document was generated from it on 30 August 2026. If the two ever disagree, the repo file wins — and this one should be regenerated rather than edited. A convenience copy that drifts is the exact failure the standing-file discipline exists to prevent.

Disposable. Delete both at phase close. The workflow itself lives in ai/APP_BUILD_WORKFLOW.md.

⚠  READ THIS FIRST — PHASE 2 HAS FOUR STEPS, NOT THREE

Phase 1 went: plan → sessions → close. Phase 2 has an extra step in front, and the Phase 1 close will not tell you about it.

ai/spec/prospect-detail-view-scope.md carries a stop banner dated 2026-08-29: the document captures approved direction, not a scoped feature. It was written from documentation rather than from app.js, and its §5 still lists work that must happen before planning is safe.

Prompt 5's closing line is scripted and will say “take your backup, then Prompt 3 to plan Phase 2.” Ignore that for this phase.

| STEP | WHAT | OUTPUT |
| --- | --- | --- |
| 0 | Intake — interrogate the scope against the real code | A revised, approved scope |
| 1 | Plan — turn the approved scope into sessions | ai/phases/phase-2-prospect-detail-view.md, plus this sheet's session list |
| 2 | Build — one session per conversation | The feature |
| 3 | Close — verify, calibrate, curate, hand off | Phase 3 starting point |

Each step is a new conversation. Connect C:\01_AppDevelopment\02_Vantage-Master-Folder\vantage-app first. Attach nothing — every prompt reads the repo itself.

# Step 0 — Intake

One conversation. Produces an approved scope, no code.

Why not the full Prompt 1: Prompt 1's Steps 0–2 are for a new project — they ask for the folder, calibrate the [BRACKETS] in DIRECTIVES §0, and triage a brain-dump into standing files. None of that applies. DIRECTIVES §0 was closed out on 2026-08-28 and Vantage is established. What Phase 2 actually needs is Prompt 1's Step 3 interrogation, run against real code.

Spec intake for Phase 2 — Prospect Detail View.

You are a senior architect doing intake. You are NOT writing a plan and NOT

writing code in this conversation. Output is analysis only.

THE SOURCE: ai/spec/prospect-detail-view-scope.md — read it in full, including

both banners at the top. It is approved DIRECTION, not a scoped feature.

DO NOT run Prompt 1 Steps 0-2. This is an established project: the folder is

connected, DIRECTIVES §0 was closed out 2026-08-28, and there is nothing to

triage into standing files. Start at the interrogation.

READ FIRST: ai/DIRECTIVES.md, ai/DECLARATIONS.md, ai/DECISIONS.md,

ai/BUILD_NOTES.md (MAP especially), ai/AIContext.md, and

ai/spec/phase-4-firebase-preflight.md. Note that ai/APP_SCOPE.md does not

exist in this repo — do not go looking for it.

Then READ THE ACTUAL CODE, which is the thing §5 says was never done:

- the Prospect Hub slide-out inspector (renderInspector and everything it calls)

- renderAqInspectorDrawer and its aq-insp-p-* duplication

- openProspectModal and every call site

- the six existing view panels, so the detail view is built the same way

Report in 3 lines what you found in the code that changes the scope.

SETTLE §5's remaining items. They are the reason this intake exists:

1. The detail view's data contract.

2. The tab component's contract.

3. What the AQ preview is allowed to render.

INTERROGATE — Prompt 1's seven categories, but report ONLY what qualifies as

MUST RESOLVE. Quote the source or the code for each. Category A is the

priority: anything expensive to reverse — data migration, an identifier

embedded everywhere, a change to how records are identified.

Carry these in from Phase 1, they are settled and must not be re-litigated:

- Full-screen view, NOT a hoisted/movable/resizable panel. Michael decided

this 2026-08-29; the panel gets no further investment.

- Reachable from three hubs: Prospect Hub, TaskHub, Campaign Hub (a prospect

inside an audience list). NOT Media Hub.

- It stops at the sidebar. Build it as a view panel inside #main-canvas like

the six existing hubs. Do NOT use position:fixed;inset:0 and do NOT compute

a left offset — #app-layout is a grid and already does this, animated.

- Back arrow restores the ORIGIN, not just the origin view: {view, taskId}

stamped on open, replayed on back. Opened from a task editor, back reopens

that editor.

- Unsaved edits save before navigating; if saveTaskFromEditor() validation

fails, do NOT navigate.

- The Sequences tab is a RESERVED SLOT, not built. Phase 3 fills it.

- The interim Phase 1 Tasks subsection migrates into a tab. That rework was

costed and accepted in DECISIONS 2026-08-28.

QUESTIONS: one batch, max 7, only what changes the shape of the phase.

Nothing determinable from the files or the code. Anything reversible —

decide it, log it as an assumption.

OUTPUT: a revised ai/spec/prospect-detail-view-scope.md with the stop banner

removed and replaced by a dated "ready for Prompt 3" note. Show me the diff

before writing. Stop after that — do not plan the phase in this conversation.

# Step 1 — Plan the phase

New conversation, once the revised scope is approved.

Plan Phase 2: Prospect Detail View.

READ FIRST: ai/DIRECTIVES.md, ai/DECLARATIONS.md, ai/DECISIONS.md,

ai/BUILD_NOTES.md (MAP especially), ai/AIContext.md,

ai/spec/prospect-detail-view-scope.md (the REVISED one — it must no longer

carry the stop banner; if it does, stop and tell me: intake has not run),

and the relevant code. Report in 3 lines what you found that changes the plan.

Note: ai/APP_SCOPE.md does not exist in this repo. Do not look for it.

Then follow PROMPT 3 in ai/APP_BUILD_WORKFLOW.md exactly — compartments,

session sizing, contract-first ordering, and the three estimates per session

(SIZE, MY TIME, CONFIDENCE).

PHASE 1 CALIBRATION — measured at the close, 2026-08-30. Absorb all of it;

do not re-derive it.

- Per-session SIZES were right 10 times out of 11. Do not inflate them.

- The overrun was session COUNT: 8 planned, 11 run. All three additions came

from ONE review pass over ONE session (1.5), on the day it shipped. The

plan had no line item for what looking at it would produce. Carry a +35%

session-count contingency on a phase that ships new UI, and Phase 2 ships

a lot of it.

- Re-estimate for this phase, from that: 7-9 sessions, ~85 min of my time.

If your plan lands far outside that, say why rather than silently

disagreeing with it.

- NEVER size a phase-close session below M. Session 1.8 was sized S, ran L,

and consumed 45 of the phase's 88 attention minutes — more than the other

ten sessions combined. Real data is where the surprises are.

- Attention time came in UNDER (105 predicted, 88 actual). The time

estimates are working; leave that method alone.

- No Phase 1 session finished on one CACHE_NAME bump — v65 to v83 is 19

bumps across 11 sessions. The trigger is usually not a defect the session

could have caught; it is a decision only real use produces. Budget two.

CARRIED OUT OF PHASE 1 — these need a home in this plan, per the

no-workarounds standard in DECISIONS.md 2026-08-30. Do not leave them in a

backlog for a third phase:

- state.taskSettings is missing from wipeAllData()'s clear list. Two lines,

plus a re-run of the Task Date Mode leg of the restore drill — the 1.8

drill's dateMode MATCH could not have failed, because the value was never

cleared.

- var(--color-danger) is undefined and has SIX live call sites: app.js 7775,

8024, 8065, 8498 and index.html 1680, 2582, 2704. Five destructive

controls across three hubs render without their red. One token definition

repairs all six.

Write the plan to ai/phases/phase-2-prospect-detail-view.md and print it.

THEN — also update ai/phases/phase-2-RUNSHEET.md: fill in the "The sessions"

list in Step 2 with the real session numbers, titles, sizes and my-time

estimates from the plan you just wrote, and correct the session count in

Step 2's intro line. That file already exists and is otherwise complete;

change only that list and that number.

Stop after the plan and the run sheet update. Do not start Session 2.1.

# Step 2 — Run the sessions

Phase 2 is <count> sessions — filled in by Step 1.

For each session, four things:

– Open a new conversation.

– Connect C:\01_AppDevelopment\02_Vantage-Master-Folder\vantage-app

– Paste the block below, with the session number on the first line.

– When it finishes, it tells you the next session number.

Only line 1 ever changes. Attach nothing.

Run Session 2.1 from ai/phases/phase-2-prospect-detail-view.md.

BOOT — report in 5 lines or fewer:

1. ai/DIRECTIVES.md and ai/DECLARATIONS.md — what constrains this session, and

which Hard Limits (§4) it's likely to touch

2. ai/AIContext.md — where the last session ended, open items

3. ai/BUILD_NOTES.md — MAP, plus any topic relevant here

4. The phase plan: this session and its frozen contracts

5. Confirm compartment(s), goal, done-criteria, inputs needed from me

Ask only what genuinely blocks you, all at once, before starting. Anything

reversible: pick the simplest option, log it, keep moving. Do not stop mid-run

for something optional.

EXECUTE

- Stay in this session's compartment(s). Work found elsewhere goes to the phase

backlog — do not do it.

- Do not modify a frozen contract. If it must change, stop and tell me.

- Follow DECLARATIONS. DIRECTIVES §4 Hard Limits are absolute — each has an

observable trigger; when one fires, stop and ask. "I considered it" is not

compliance.

- Close calls use the DIRECTIVES §5 procedure: gates eliminate, then the ladder

decides at the first rung where options actually differ.

- THREE STRIKES: three failed attempts at the same error — stop, report what you

tried and what you think is actually wrong. Do not grind.

VERIFY — run the checks in "Done when" and paste the real output. Not a summary,

not "tests pass." If you didn't run it, say you didn't run it.

END OF SESSION — every step, in order:

1. ARCHIVE — move ai/AIContext.md to ai/archive/YYYY-MM-DD_HHMM_AIContext.md

using the real current date and time. Confirm it moved.

2. NEW CONTEXT — fresh ai/AIContext.md. ONE PAGE. Timestamp, session run, what

was done, files changed, assumptions, open items, exact next step.

3. ESTIMATE ACTUALS — record in ai/AIContext.md: estimated size vs. what it

actually was, and roughly how much of my time it really took. One line.

4. BUILD NOTES — append only what a FUTURE session would waste time

rediscovering. File under the right topic heading. Update MAP if files moved

or were added. Durable findings only. Nothing qualifies? Write nothing and

say so.

5. SUMMARY — short, in chat. What got done, what I should know, what's next.

Include anything from "Needs my eyes."

6. ASK — continue or stop? If continue, tell me the next session number.

Do not run the next session in this conversation.

## The sessions

Filled in by Step 1. Tick them off as they land — the agent tells you the next one each time; this list is just so you can see the shape.

| ☐ | 2.1 |  |
| --- | --- | --- |
| ☐ | 2.2 |  |
| ☐ | 2.3 |  |
| ☐ | 2.4 |  |
| ☐ | 2.5 |  |
| ☐ | 2.6 |  |
| ☐ | 2.7 |  |
| ☐ | 2.8 |  |
| ☐ | 2.9 |  |
| ☐ | 2.10 |  |

# Step 3 — Close the phase

One final new conversation.

Close Phase 2.

1. Verify the phase goal is met. Run the checks, paste real output. List

anything incomplete or deferred.

2. ESTIMATE CALIBRATION — compare the phase plan's estimates against the actuals

logged in the archived AIContext files. Report: predicted vs. actual session

count, where sizes were wrong and in which direction, and my predicted vs.

actual attention time. Then say what this implies for the remaining phases —

if we ran 40% long here, say so and re-estimate what's left. Estimates that

are never checked are decoration.

Phase 1 ran 11 sessions against a planned 8. Say whether Phase 2 repeated

that pattern or not, and what it means for Phases 3 and 4.

3. Curate ai/BUILD_NOTES.md — it's read every session, so it stays lean. Merge

duplicates, delete what's no longer true, delete what turned out not to

matter, regroup under clean topics, refresh MAP against the real file tree.

Report what you cut.

4. Audit ai/DECLARATIONS.md against what we actually built. Where we've drifted,

or made a decision that belongs there, propose the amendment — don't apply

it. Add anything significant to ai/DECISIONS.md with its reasoning. Still one

page after.

5. Write ai/AIContext.md as a phase-boundary handoff: what exists now, what's

deferred, what the next phase starts from.

6. Tell me exactly what to back up, and the filename to use.

7. NEXT PHASE — Phase 3 is Sequencing, and its scope is SUPERSEDED

(claude/sequence-feature-scope.md in the Claude project, which carries a

supersession banner). It needs re-scoping from scratch, not a Prompt 3.

Do not tell me to run Prompt 3 next. Tell me to run intake first, the same

way Phase 2 did.

# Standing reminders

## Before you start each session

– The app should be running — Start_Vantage.bat → http://localhost:5000. Most “Done when” checks are console output against the live app.

– Close every other Vantage window. Two open windows share one localStorage but keep separate in-memory state, and whichever saves last silently overwrites the other. Found the hard way in Session 1.8 — it cost 55 tasks and a confusing half-hour. Also true of the installed PWA.

– If the conversation has Claude in Chrome, ask it to drive localhost:5000 and read the console itself. That removes nearly all the copy-pasting.

– Two dialogs freeze browser automation: wipeAllData() uses prompt() and alert(). An agent driving Chrome must stub window.prompt / window.alert / window.confirm before calling anything that raises one, or the tab locks up and only you can clear it.

## Backup points — don't skip these

– Before 2.1 — manual ZIP export, stored outside the project folder.

– Before any session that touches the prospect record shape — the plan flags these; take a ZIP.

– At phase close — full ZIP, stored outside the project folder.

Backups live in C:\01_AppDevelopment\02_Vantage-Master-Folder\backups-production\; automatic snapshots are in its snapshots\ subfolder.

## If something goes wrong

– A session stops and says a frozen contract needs to change → that's correct behavior. It's a plan revision, not a session decision. Come back and amend the plan.

– A session grinds on the same error three times → it's told to stop and report. Let it.

– A session wants to do work outside its compartment → it's told to put it in the backlog. Let it.

– A session says the scope still carries the stop banner → intake hasn't run. Go back to Step 0.